**Weekly Report**

**01/11/2019 – 08/11/2019**

Group ID: apcs1-group05

Project Name: GLocate

Prepared by: **Ho Minh Tri**

Team members:

1751108 – **Ho Minh Tri** *Project manager*   
1751087 – **Do Tri Nhan** *Developer*   
1751109 – **Nguyen Minh Tri** *Developer*   
1751126 – **Nguyen Hoang Tan** *Developer*

1751119 – **Nguyen Thanh Tung** *Developer*

# Achievements since last week:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| 1 | Vision and development document | 08/11/2019 | HMTri | 100 |
| 2 | Location permission request | 08/11/2019 | NTTung | 100 |
| 3 | Database of locations | 08/11/2019 | HMTri | 100 |
| 4 | Display locations from database on map | 08/11/2019 | NMTri | 100 |
| 5 | Add Logo and CSS for login page | 08/11/2019 | DTNhan | 100 |
| 6 | Avatar interface | 08/11/2019 | NMTri | 100 |

# Issues and impacts:

1. Have to pay for pathfinding functionality in Google Maps => Remove feature, use arrows with distance instead.

# Next week's goals:

|  |  |  |  |
| --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** |
| 1 | Use-case specification | 15/11/2019 | HMTri |
| 2 | Implement database of users and groups | 15/11/2019 | HMTri |
| 3 | Interface for updating users’ information such as name, photo | 15/11/2019 | DTNhan |
| 4 | Highlight person | 15/11/2019 | NMTri |
| 5 | Choose meeting point | 15/11/2019 | NTTung |
| 6 | Arrow and distance to people | 15/11/2019 | NHTan |