**Weekly Report**

**13/12/2019 – 20/12/2019**

Group ID: apcs1-group05

Project Name: GLocate

Prepared by: **Ho Minh Tri**

Team members:

1751108 – **Ho Minh Tri** *Project manager*   
1751087 – **Do Tri Nhan** *Developer*   
1751109 – **Nguyen Minh Tri** *Developer*   
1751126 – **Nguyen Hoang Tan** *Developer*

1751119 – **Nguyen Thanh Tung** *Developer*

1. **Achievements since last week:**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| 1 | Test plan | 20/12/2019 | HMTri | 100 |
| 2 | Test cases designing, running | 20/12/2019 | NHTan, DTNhan | 100 |
| 3 | Test report | 20/12/2019 | NHTan | 100 |
| 4 | Automated testing | 20/12/2019 | NMTri | 100 |
| 5 | Database functionalities for sign up, sign in, and join group | 20/12/2019 | HMTri | 100 |
| 6 | Integration of database functionalities | 20/12/2019 | NMTri | 100 |

1. **Issues and impacts:**
2. **Next week's goals:**

|  |  |  |  |
| --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** |
| 1 | Implement remaining group database functionalities (change code, pick leader,…) | 27/12/2019 | HMTri |
| 2 | Message functionality | 27/12/2019 | NMTri |
| 3 | Arrow and distance to people | 27/12/2019 | NHTan |
| 4 | Admin functionalities | 27/12/2019 | NTTung |