**Weekly Report**

**25/10/2019 – 01/11/2019**

Group ID: apcs1-group05

Project Name: GLocate

Prepared by: **Ho Minh Tri**

Team members:

1751108 – **Ho Minh Tri** *Project manager*   
1751087 – **Do Tri Nhan** *Developer*   
1751109 – **Nguyen Minh Tri** *Developer*   
1751126 – **Nguyen Hoang Tan** *Developer*

1751119 – **Nguyen Thanh Tung** *Developer*

# Achievements since last week:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| 1 | Finished the project proposal | 29/10/2019 | HMTri | 100 |
| 2 | Demo Template Login|Create Group | 01/11/2019 | DTNhan | 100 |
| 3 | Demo 3D model in Unity | 28/10/2019 | NHTan | 100 |
| 4 | Demo Google map and plotting | 30/10/2019 | NMTri | 100 |

# Issues and impacts:

1. Issue: found out that GPS doesn’t work well indoor => Impact: focus the app on outdoor and long-distance usage.
2. Issue: Cannot combine React native with Unity on iOS => Impact: Remove 3D on iOS.

# Next week's goals:

|  |  |  |  |
| --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** |
| 1 | Finished basic draft of development plan + vision document | 06/11/2019 | HMTri |
| 2 | Demo Combine with firebase | 08/11/2019 | NMTri |
| 3 | Update Front-end (logo, design) | 06/11/2019 | DTNhan |
| 4 | Implement database | 04/11/2019 | HMTri |
| 5 | Fix location permission error | 04/11/2019 | NTTung |