**Weekly Report**

**08/11/2019 – 15/11/2019**

Group ID: apcs1-group05

Project Name: GLocate

Prepared by: **Ho Minh Tri**

Team members:

1751108 – **Ho Minh Tri** *Project manager*   
1751087 – **Do Tri Nhan** *Developer*   
1751109 – **Nguyen Minh Tri** *Developer*   
1751126 – **Nguyen Hoang Tan** *Developer*

1751119 – **Nguyen Thanh Tung** *Developer*

# Achievements since last week:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| 1 | Use case specifications | 15/11/2019 | HMTri | 100 |
| 2 | Draw use case model | 15/11/2019 | NHTan | 100 |
| 3 | Update Front-end design | 15/11/2019 | DTNhan | 100 |

# Issues and impacts:

1. A group member ran into trouble with local git repository => Delete local repository, clone new version from GitHub

# Next week's goals:

|  |  |  |  |
| --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** |
| 1 | Software architecture document | 22/11/2019 | HMTri |
| 2 | Implement database of users and groups | 22/11/2019 | HMTri |
| 3 | Interface for updating users’ information such as name, photo | 22/11/2019 | DTNhan |
| 4 | Highlight person | 22/11/2019 | NMTri |
| 5 | Choose meeting point | 22/11/2019 | NTTung |
| 6 | Arrow and distance to people | 22/11/2019 | NHTan |